# AfyaConnect HIE — Integration Coverage & Test Process

AZ CarePlus HMIS · UAT hmis.azimkim.co.ke

2026-10-26

Table of Contents

# AfyaConnect HIE — integration coverage & practical test process

Word (assessor-friendly): DHA_AFYACONNECT_INTEGRATION_COVERAGE.docx — regenerate with ./docs/build-coverage-docx.sh

Portal: AfyaConnect Developer Console · HIE API / onboarding
Official workflows: HIE docs · Go-live UAT checklist
HMIS UAT: https://hmis.azimkim.co.ke/hmis/

This document maps AfyaConnect product areas to what HMIS implements today, and gives a repeatable test process (admin smokes → clinical UI → evidence). Use it before portal attestation and before scheduling DHA witness UAT (afyaconnect.dha@gmail.com).

### Which doc when?

| You are… | Open |
| --- | --- |
| Building the next API (visit, consent, preauth, submit) | DHA_ECLAIMS_BUILD_REFERENCE.md — phased checklist + target files |
| Testing what exists or recording evidence | This file (§1 process, §2 matrix, §7 UI map) |
| Clinical UAT strip (CR → SHR → encounter) | DHA_UAT_TAIFACARE_HIE_TEST_JOURNEY.md |
| Ops / credentials / env | DHA_AFYACONNECT_GO_LIVE_PLAN.md |

## 1. How to run the process (every release or credential change)

| Phase | Who | Actions |
| --- | --- | --- |
| A. Subscribe & env | Ops | AfyaConnect app products match rows below; secrets in deploy/.env.kakamega only; modes in Administration → National / FHIR |
| B. Automated smokes | Ops / dev | Run scripts in §3 on API container (or locally with env loaded) — all PASS before clinical UAT |
| C. Clinical strip | Clinical + dev | DHA_UAT_TAIFACARE_HIE_TEST_JOURNEY.md (+ §6 lab) |
| D. Admin panel smokes | Admin | Administration → National integrations — Auth, CR, FR, HWR search, FHIR, SHR buttons |
| E. Record evidence | Admin | AfyaConnect coverage → Run preflight (incl. eligibility on UAT ID 12345678); HIE smoke recorder PASS + notes |
| F. Gap honesty | Product | Do not portal-claim rows marked Not wired or Sandbox only as national live |

Single admin hub: /administration?tab=system — National integrations, FHIR exchange, Reporting & claims, HIE smoke recorder, DHA demo wizard.

## 2. Integration matrix (AfyaConnect ↔ HMIS)

Status key: Live UI = testable on UAT middleware with live modes · Admin only = no daily clinician screen · Sandbox = local/log/reference · Not wired = needs build + DHA spec.

| # | AfyaConnect / DHA domain | HMIS capability | Status | Practical test (confirm it worked) |
| --- | --- | --- | --- | --- |
| 0 | OAuth 2.0 (client credentials) | afyaConnectAuth.js | Live | Admin → National → Test auth; node api/scripts/test-afyaconnect-auth.js |
| 1 | Client Registry (search / NUPI) | Registration CR lookup, GET /patients | Live UI | Registration: ID 12345678 → NUPI; Admin CR smoke — DHA_UAT_CR_TEST_IDS.md |
| 2 | Facility Registry (fr-code) | Branch FR code, facility search | Live UI | Admin FR lookup; branch form FR code; test-afyaconnect-fr.js — DHA_UAT_FR_TEST_IDS.md |
| 3 | Health Worker Registry (PUID) | User hwrPuid + hwrRegistrationNumber, admin search, preflight | Live UI | National → Search HWR; Users → Lookup HWR; preflight row HWR + Claim doctor |
| 4 | SHR consent (OTP / emergency) | Chart banner, Documents card | Live UI* | TaifaCare strip §1.B — OTP needs DHA test phone |
| 5 | SHR read (X-Consent-Token) | Documents → read SHR | Live UI* | After consent; witness read-back |
| 6 | SHR write (POST /shr/bundles) | Encounter/lab auto-publish | Live UI | Save encounter / lab results → toast + fhir_export_log; consent gate if enabled |
| 7 | FHIR / Kenya IG (Patient, EoC, Encounter, Obs, Composition) | fhirBuilders.js, FHIR panel | Partial | Admin FHIR preview/publish; live readiness checklist; IG validation with DHA validator TBD |
| 8 | Eligibility (GET /patients/eligibility etc.) | Chart card + API; live mapper | Live UI | Eligibility context dropdown (not a lock on visit types); National visit fund below drives visit + sub-benefit filter |
| 8a | Parent benefits (optional) | listShaParentBenefits, chart Load parent benefits | Live UI | Filter long sub-benefit lists via parent_benefit_code; preflight eClaims read |
| 8b | Sub-benefits & interventions | afyaConnectEclaims.js, chart loaders | Live UI | Same card → Load sub-benefits → pick package → Load interventions |
| 9 | Visit / fund workflows (PHC capitation, SHIF OP/IP, ECCIF emergency) | Chart: National visit fund (separate from eligibility context) → contacts → claims OTP → Start SHA visit; sha_eclaims_sessions | Live UI* | SHIF OP visit + submit proven on UAT (12345678); SHIF IP blocked on data — no SHA-07 / IP sub-benefits for default CR at FID-47-105963-0 until DHA provides IP test member; PHC/ECCIF witness still to repeat |
| 10 | Pre-authorization (normal, surgical, oncology, …) | Chart preauth type + Request preauth → POST /preauths (multipart) via afyaConnectClaimsPreauth.js | Partial | Default path /preauths (not /claims/preauth); witness on intervention with needsPreauth once national accepts payload |
| 11 | Claims submit / manage (interventions, retire, switch, attachments) | Chart: interventions, billing lines, attach from patient documents, preview, discharge OTP, submit; National claim history on patient SHA card | Live UI* | SHIF OP submit proven on UAT (Oct 2026); add/retire/switch + IP discharge still need witness repeats; Reporting panel sandbox adapter only |
| 12 | HIE inbound (push/poll) | POST /api/integrations/hie/inbound | Sandbox stub | Admin FHIR / data exchange sample inbound |
| 13 | IDSR / IHR | Alerts, evaluate, weekly export | Partial | /idsr-alerts; Admin reporting — no live MoH pipe |
| 14 | DHIS2 / aggregates | Monthly export JSON/SDMX subset | Partial | Admin → Reporting & claims → DHIS2 export |
| 15 | HPT (medicines) | Sandbox catalogue search | Sandbox | Admin National → HPT search; e-presc internal only |
| 16 | HL7 v2 ORU (lab) | ORU^R01 outbox | Sandbox evidence | Lab result → Data exchange; FHIR primary for HIE |
| 17 | M-Pesa (billing, not HIE) | STK + lab/cashier | Live ops | Lab desk unpaid → M-Pesa; collections tab |

* SHR consent OTP depends on CR-registered mobile — see TaifaCare journey risk notes.

## 3. Automated smoke commands (API container)

cd ~/intellinex-kakamega   # on VPS
docker compose -f docker-compose.kakamega-shared-mysql.yml exec api node scripts/test-afyaconnect-auth.js
docker compose -f docker-compose.kakamega-shared-mysql.yml exec api node scripts/test-afyaconnect-cr.js
docker compose -f docker-compose.kakamega-shared-mysql.yml exec api node scripts/test-afyaconnect-fr.js
docker compose -f docker-compose.kakamega-shared-mysql.yml exec api node scripts/test-afyaconnect-shr.js
docker compose -f docker-compose.kakamega-shared-mysql.yml exec api node scripts/test-afyaconnect-fhir.js
docker compose -f docker-compose.kakamega-shared-mysql.yml exec api node scripts/test-afyaconnect-claim-doctor.js
docker compose -f docker-compose.kakamega-shared-mysql.yml exec api node scripts/test-afyaconnect-hwr.js
docker compose -f docker-compose.kakamega-shared-mysql.yml exec api node scripts/test-afyaconnect-eclaims-read.js
docker compose -f docker-compose.kakamega-shared-mysql.yml exec api node scripts/test-afyaconnect-contacts.js
docker compose -f docker-compose.kakamega-shared-mysql.yml exec api node scripts/test-afyaconnect-eclaims-config.js
docker compose -f docker-compose.kakamega-shared-mysql.yml exec api node scripts/test-afyaconnect-eclaims-ip-readiness.js

IP readiness: exit 0 = national API reports inpatient sub-benefits for preflight CR; exit 2 = OP-only member (expected for CR6724396934727-8 until DHA seeds IP packages). See DHA_UAT_CR_TEST_IDS.md.

Admin equivalents (authenticated): POST /api/integrations/afyaconnect/test-cr-smoke, test-fr-smoke, test-shr-smoke, test-fhir-smoke, POST …/afyaconnect/hwr/search (body: identificationNumber, identificationType, regulator).

## 4. Claims & SHA — what you can test today vs DHA UAT

### What HMIS has (internal + sandbox SHA adapter)

| Step | Where in UI | What it proves |
| --- | --- | --- |
| Bill visit | Billing (/billing) or patient chart → Billing tab | Invoice with lines |
| Create insurance claim | Open invoice (details dialog) → Insurance block → Create claim | Local insurance_claims row; shows Claim ID |
| Submit to SHA (sandbox) | Administration → System Config → Reporting & claims — anchor #sha-sandbox-claims → Claim ID → Submit to SHA | shaClaimsAdapter builds payload; sandbox reference e.g. SHA-SBX-…; SHA submissions table |
| Auto-submit toggle | Same panel — SHA Sandbox mode + Auto-submit on claim submit + Save modes | Submission row on claim create |

Deep link: Reporting & claims — SHA sandbox

This demonstrates claim payload construction and audit trail for certification evidence — it is not the AfyaConnect visit-scoped claim API (start visit → add interventions → preauth → submit with diagnoses/attachments) in the go-live UAT checklist.

### What DHA witness UAT expects (HMIS national chart path)

National eClaims are implemented on the patient SHA card (/api/integrations/sha/claims/*), not the Administration Reporting & claims sandbox adapter.

| Fund | DHA checklist | HMIS status (Oct 2026) |
| --- | --- | --- |
| PHC | CAPITATION visit → lines → submit | Chart path wired; witness repeat on UAT |
| SHIF OP | OTP → visit → lines → attachments → discharge OTP → submit | Proven on UAT for 12345678 / CR6724396934727-8 |
| SHIF IP | INPATIENT visit → lines → discharge | Blocked on UAT data — default member has parent SHA-12 only (no SHA-07 / IP sub-benefits at facility FR). Request IP test CR: afyaconnect.dha@gmail.com |
| ECCIF | EMERGENCY visit → emergency claim | Chart Emergency visit fund; witness repeat |

Witness tracks: Admin Run preflight and chart UAT witness tracks call analyzeMemberCoverage (OP ready vs IP awaiting DHA). Optional env AFYACONNECT_PREFLIGHT_ECLAIMS_CR_ID when DHA assigns a new CR.

Still partial vs Postman: preauth specialty fields, biometrics live, PHC/ECCIF body validation, add/retire/switch witness repeats.

### Claims visit OTP (not SHR consent)

| Topic | Detail |
| --- | --- |
| SHR consent card | Separate API (/shr/consents). UAT may feel lenient; does not authorize national eClaims visits. |
| Claims OTP | POST /claims/otp with intervention_codes[], patient_id, contact_id — Send OTP. SMS goes to the CR contact you pick after Load contacts. |
| Start visit | OTP from that SMS + consent request id (otp_record from send OTP). HMIS stores this when Send claims OTP succeeds. |
| No test SIM? | UAT middleware often returns Your OTP is ###### in the Send OTP API message (HMIS toast auto-fills). Production uses SMS. Alternatives: OTP whitelist or afyaconnect.dha@gmail.com. |
| Chart order | Intervention selected → Send claims OTP → enter SMS → Start SHA visit. |
| Claim doctor | Resolve order: body → env AFYACONNECT_CLAIM_DOCTOR_ID_NUMBER → user hwrRegistrationNumber (KMPDC) → user hwrPuid (HWR membership → KMPDC) → SHR_DEFAULT_PRACTITIONER_PUID. Users form Lookup HWR fills both fields. Preflight: Claim doctor resolve. |
| Claim diagnosis | National submit requires ICD-11 on the claim (POST /claims/diagnoses). HMIS links sha_eclaims_sessions.medicalRecordId to the consultation; maps ICD-10 (encounter / problem list) → ICD-11 via diagnoses.icd11Code (migration 147) or AFYACONNECT_CLAIM_DEFAULT_ICD11. Chart: SHA card Link encounter; auto-sync when saving encounter during an open national visit. APIs: GET …/sha/claims/encounter-diagnosis, POST …/sha/claims/session/link-encounter. |

### Practical “claims” test script (current product)

- Patient with SHA insurance on file.

- Complete encounter → invoice (or lab invoice).

- Create claim from invoice.

- Admin → Reporting & claims → SHA sandbox → Submit with that claimId.

- Confirm toast + submission row + preview JSON (member, NUPI, facility).

- Record in HIE smoke notes: “SHA sandbox submit only — not AfyaConnect visit claim.”

## 5. AfyaConnect portal catalog vs HMIS (Oct 2026)

The AfyaConnect HIE API catalog (public landing) lists these product groups:

- Authentication — OAuth2, token management, identity verification

- Registries — Client, Facility, Health Worker (HWR)

- Consent Services — beneficiary consent (OTP or biometrics)

- Shared Health Record (SHR) — SHR APIs

- Terminology Service — OCL-backed concept lookup (read-only)

eClaims (eligibility, visit, preauth, billing, submit) is not a separate tile on that landing page but is part of subscribed middleware + HIE scenarios / go-live UAT. Always confirm your app’s subscribed products in the developer console vs this table.

| Portal / HIE product | HMIS status | What’s missing for production / witness UAT |
| --- | --- | --- |
| Authentication | Live | — |
| Registries — Client Registry | Live search/NUPI | CR register/update client (national create) |
| Registries — Facility Registry | Live | — |
| Registries — Health Worker Registry | Live search + user PUID/KMPDC | HWR lookup by license PUID on UAT middleware |
| Consent Services — OTP | Partial | Claims OTP on chart; SHR consent separate |
| Consent Services — Biometrics | Partial | Chart Start biometrics auth + iframe; visit start with auth_guid; needs AFYACONNECT_BIOMETRICS_* + hardware |
| Shared Health Record | Partial | Consent OTP phone; IG validator; attestation read-back |
| Terminology Service (OCL) | Not wired | No national terminology API — local LOINC map only |
| eClaims — Eligibility | Live | — |
| eClaims — Parent benefits | Partial | Chart + POST …/sha/benefits/parent-benefits; preflight row eClaims read |
| eClaims — Sub-benefits & interventions | Live | — |
| eClaims — Visit (POST /claims/visit) | Partial | SHIF OP proven; fund types on chart; IP visit start possible but no IP packages on default UAT CR |
| eClaims — Pre-authorization | Partial | POST /preauths (multipart); cancel /preauths/cancel; specialty payloads vs Postman |
| eClaims — Claim management | Partial | Add/retire lines, attachments, preview, submitReadiness on chart |
| eClaims — Inpatient discharge | Partial | IP sessions use POST /claims/discharge on submit; chart labels Submit IP discharge |
| eClaims — Intervention switch | Partial | Chart Switch intervention → POST /claims/interventions/switch (UAT witness: add/retire/switch) |
| HPT / Pharmacy national | Sandbox | Admin HPT catalogue only |
| HIE inbound | Sandbox stub | No live webhook/poll from DHA |
| IDSR / DHIS2 national pipe | Partial | Local alerts/export only |

### Witness UAT still to prove end-to-end (by fund)

| Fund / scenario | HMIS can demo today | Gap |
| --- | --- | --- |
| PHC capitation | Eligibility → sub-benefit → visit → lines → submit (with doctor + ICD-11 + attachments) | Repeatable on UAT member; confirm CAPITATION visit body |
| SHIF outpatient | Same chart path + preauth button; national submit OK on UAT | Preauth on flagged interventions; repeat add/retire/switch for witness |
| SHIF inpatient | Chart INPATIENT fund + IP discharge API wired | No IP sub-benefits for CR6724396934727-8 on national API — awaiting DHA IP test CR; do not portal-claim IP witness complete |
| ECCIF emergency | EMERGENCY service type | Emergency documentation + claim variant validation |

Portal honesty for assessors: Strong on OAuth, CR, FR, HWR search, eligibility, parent/sub-benefits read, SHR/FHIR path, national visit + SHIF OP claim submit on chart (UAT Oct 2026), preauth adapter on /preauths, witness-track reporting. Not complete: SHIF IP witness (national benefit data), biometrics live, terminology OCL, CR register, PHC/ECCIF witness repeats, live HPT, national inbound. UAT may return 502 APISIX / edi upstream — retry; HMIS surfaces nationalStep on submit failures.

Assessor doc download: Administration → AfyaConnect coverage → Coverage (.docx) (GET /api/integrations/afyaconnect/coverage-doc).

Local SHA sandbox (Admin → Reporting & claims) remains evidence-only — not a substitute for national visit submit above.

## 6. Suggested priority order (integration backlog)

Detailed phases (D→H): DHA_ECLAIMS_BUILD_REFERENCE.md

| Priority | Item | Why |
| --- | --- | --- |
| P0 | Close TaifaCare + lab SHR strip on UAT | Core HIE transmit + consent path |
| P0 | FR code + PUID on all demo users/branches | SHR consent/read gates |
| P0 | Claims consent (contacts + OTP / biometrics) | Before national visit — build ref Phase D |
| P0 | POST /claims/visit + persist visit_id | Phase E — SHIF OP proven; PHC/ECCIF witness; IP awaits DHA CR |
| P1 | Preauth (SHIF scenarios) | Phase F — /preauths wired; witness on UAT intervention |
| P1 | Visit lines + submit / discharge | Phases G–H — OP submit proven; IP discharge when IP packages exist |
| P2 | Bundle IG validator in admin | Reduce SHR rejections |
| P2 | HIE inbound (webhook / poll) | Receive attestation |
| P3 | HWR API, Terminology OCL, live HPT, live IDSR/DHIS2 | Build ref Phase J |

## 7. UI map (where testers go)

| Integration | Primary UI |
| --- | --- |
| CR / NUPI | Registration desk, Add patient lookup |
| FR / facility | Administration → branches; National FR test |
| SHR consent/read | Patient chart banner, Documents |
| SHR/FHIR publish | Encounter save, lab results, FHIR panel |
| OAuth / smokes | Administration → National integrations |
| Live readiness | Administration → FHIR exchange |
| SHA eligibility + sub-benefits + interventions + witness tracks | Patient chart → SHA eligibility card (preflight: Administration → AfyaConnect coverage) |
| SHA sandbox claim submit (local adapter) | Administration → Reporting & claims (#sha-sandbox-claims) |
| Create insurance claim (get Claim ID) | Billing → invoice details → Create claim; or patient Billing tab |
| IDSR | IDSR alerts desk |
| DHIS2 | Reporting & claims |
| Demo assessor path | Administration → DHA demo wizard |
| Evidence | HIE smoke recorder, evidence pack |

## 8. Related docs

- DHA_ECLAIMS_BUILD_REFERENCE.md — primary doc while coding eClaims / visit features

- DHA_UAT_TAIFACARE_HIE_TEST_JOURNEY.md

- DHA_AFYACONNECT_GO_LIVE_PLAN.md

- DHA_SHR_PRODUCTION_READINESS.md

- DHA_DEMO_SCRIPT.md

- DHA_PHASE9_SANDBOX_PREP.md

## Changelog

| Date | Change |
| --- | --- |
| 2026-10-24 | Initial coverage matrix + claims vs UAT honesty + test process |
| 2026-10-24 | Preflight API, admin coverage panel, chart eligibility card |
| 2026-10-25 | eClaims read path on chart; DHA_ECLAIMS_BUILD_REFERENCE.md; portal gap §5–§6 refresh |
| 2026-10-26 | HWR admin search; user KMPDC reg (migration 148); preflight HWR + claim doctor |
| 2026-10-26 | Claim preview submitReadiness; retire intervention; test-afyaconnect-hwr.js |
| 2026-10-26 | Fix chart claim-history refetch loop; refresh §5 vs afyaconnect.dha.go.ke/hie-api catalog |
| 2026-10-26 | Phase I parent benefits; IP POST /claims/discharge; preflight eClaims read + coverage doc download |
| 2026-10-26 | Intervention switch + retire consent_token; auto sub-benefits after eligibility; contacts preflight |
| 2026-10-26 | Biometrics authorize/reject API + chart iframe; visit start from session auth_guid; auto-load contacts after interventions |
| 2026-10-26 | UAT national OP claim submit confirmed; gateway error sanitization; preflight witness chart steps; submit readiness checklist (billing/attachments/OTP) |
| 2026-10-26 | National visit fund type (PHC/SHIF/IP/ECCIF) separate from eligibility; preauth variants + consent_token; biometrics env preflight row |
| 2026-10-26 | Witness checklist + copy notes on chart; eClaims path hints API; preauth cancel; close visit consent_token; sub-benefits use visit fund |
| 2026-10-26 | Preauth /preauths; eligibility context vs visit fund UX; member-coverage + witness tracks; IP readiness script; SHIF IP blocked on default UAT CR (documented) |